Jira Tutorial for Beginners

- The Agile Process: It is a time-boxed, iterative approach to software development, to deliver the product incrementally, instead of all at once.

- A software consists of several functionalities.

- In agile process, each functionality is considered as an individual project.

- For each functionality, the following steps are followed –

- Plan

- Implement

- Test

- Review

- Advantages of Agile process –

- An unsatisfactory functionality cannot stop the development of the software.

- Each of the functionalities can be developed in parallel, or sequentially, based on requirements. Hence, it saves time.

- Agile Terminologies Used in Jira –

- Epic: Abstract view of what we exactly need.

- Features: Epic is broken down into features that are required to fulfill that epic.

- Stories: Non-technical components that are required to fulfill the features or epic.

- Tasks: Technical sub-components that describe the technical aspect and constraints for developers to work on the problem in hand.

- Scrum: It describes the hierarchy of employees working for a software development company and how they operate to achieve agile development.

- Agile Scrum Roles –

- Product Owner: The product owner is responsible for owning and the successful completion of the project. The responsibilities include –

- Understanding what the customer wants.

- Convey the message to the development team through epic.

- Creates and maintains product backlog.

- Release management.

- Scrum Master: Intermediary between product owner and the development team. The responsibilities include –

- Ensures that dev team follows agile methodology.

- Makes sure that stories or epics are broken down into appropriate tasks.

- Manages product backlog.

- Ensures project completion.

- Scrum (Development) Team: Consists of software developers and quality assurance people. The responsibilities include –

- Break down work into subtasks.

- Follow agile methodology.

- Ensure timely delivery with quality.

- Communicate their progress with scrum master.

- Scrum Board: It has many columns, such as –

- Stories: It consists of the stories required to be worked on.

- To Do: It consists of the tasks that have not been started as yet.

- In Progress: It consists of the tasks that are currently being worked on.

- Testing: It consists of tasks that are currently being tested.

- Done: It consists of tasks that are developed and tested fully.

- Sprint: It is between 1 to 4 weeks, allotted to complete the assigned tasks.

- Scrum Meetings: 15-minute meetings daily to discuss the previous day’s complete/ incomplete tasks and the current day’s expected tasks.

- Jira: Project Management tool, developed by Atlassian. Two of its most important features are –

- Bug tracking

- Agile project management

- Why use Jira?

- Creating backlogs

- Creating sprints

- Creating tasks

- Updating status on scrum board

- Managing releases

- Code integration

- Managing workflows

Introduction to Agile Methodology

- Downtime: A specific time frame allocated to deploy or update changes for a software product in a real-time environment. It is a part of the traditional waterfall model. Used to avoid disturbance in the workflow of an organization. Applying changes in a waterfall model product without downtime may produce irrelevant results or product failure.

- In Agile methodology, this downtime can be drastically reduced.

What is Scrum?

- 3 different artifacts of the Scrum workflow –

- Product Backlog: Features of the product, e.g. login, admin dashboard, etc.

- Sprint Backlog: Turning these features into user stories that can then be developed. Preferably, add 100% ± 15% of the tasks possible to complete in one sprint.

- Burndown Chart: Scrum board.

- 3 different ceremonies in Scrum workflow –

- Sprint Planning: The phase of planning the project sprint of 1-4 weeks. Higher priority tasks are added first.

- Daily Scrum: Scrum meeting.

- Sprint Review: To see if everything that was planned has been completed.

- A user story needs to have the following format –

“As a _______, I need ______, so that ______.”

For example, “As a user, I need to reset my password, so that I can still login even when I forget my credentials.”

Sprint Planning with Jira Part 1

- 3 questions that need answering –

- Why is the sprint valuable?

- What can be done in this sprint?

- How will the work get done?

- Prerequisites for sprint planning –

- Sprint-ready product backlog items, which are –

- well-defined

- well-understood

- right size

- Team capacity determined: How much workload can the team handle during a single sprint?

Sprint Planning with Jira Part 2

- Two methods to perform sprint planning –

- Velocity or story points

- Time

- For calculating velocity in Jira, keep the following things in mind –

- More sprints the better estimated velocity

- Consistent sprint length

- Stable teams (team members are same and not changing frequently)

- Factors that may affect the sprint, like –

- team member on leave

- public holidays

- company events

- There are two parts in the sprint planning process –

- Ask product owner the final questions to clarify priorities.

- Decide what can get done during this sprint.

- For every product backlog item, decide –

- Technical implementation: What’s involved and who’s doing what work.

- Dependencies: How the item may be dependent or associated with other items. Is third-party integration required? Is outside help required?

- Risks: E.g. working with a new technology, a team member remaining absent, etc.

- Let’s say the team’s capacity is 22 points, but the total points added to the sprint is 21 only. The spared time can be used for a number of activities, such as –

- Pay down technical debt, like code-cleanups.

- Work on process improvements, like automating some parts of the implementation or testing phase.

- Perform product backlog refinements.

- Have an ‘Innovation Day’. An entire day where team members build whatever they want.

- Pros of sprint planning using velocity –

- Quicker than time-based approach.

- Greater comfort with team members.

- Cons of sprint planning using velocity –

- Requires a few sprints initially to attain a reliable velocity.

- Not precise. Junior developer will take more time to do the work when compared to a senior developer, but that is not evident in the story points.

- Harder to understand.